🔧 Phase 0 — Setup & Planning (Day 1)

- Decide the scope

  - MVP: Auth → Post & Browse Courses → Course Discussions.

  - Extensions: Skill Sharing → 1:1 Chat.

- Install tools

  - JDK 17 or 21, Maven (or Gradle), IntelliJ IDEA/VS Code

  - MySQL Server + MySQL Workbench (or CLI)

  - Postman (API testing)

  - Git + GitHub

- Create a Git repo

  - git init

  - Add a proper .gitignore (Java, Maven, node).

🗄️ Phase 1 — Database (Day 1)

- Create DB & tables (MySQL)

CREATE DATABASE gcssp;

USE gcssp;

CREATE TABLE Users (

user_id INT AUTO_INCREMENT PRIMARY KEY,

name VARCHAR(100) NOT NULL,

email VARCHAR(100) UNIQUE NOT NULL,

password VARCHAR(255) NOT NULL, -- store BCrypt hash

country VARCHAR(100),

role ENUM('student','admin') DEFAULT 'student',

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP

);

CREATE TABLE Courses (

course_id INT AUTO_INCREMENT PRIMARY KEY,

user_id INT,

title VARCHAR(200) NOT NULL,

description TEXT,

country VARCHAR(100),

duration VARCHAR(50),

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

FOREIGN KEY (user_id) REFERENCES Users(user_id)

);

CREATE TABLE Discussions (

discussion_id INT AUTO_INCREMENT PRIMARY KEY,

course_id INT,

user_id INT,

message TEXT NOT NULL,

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

FOREIGN KEY (course_id) REFERENCES Courses(course_id),

FOREIGN KEY (user_id) REFERENCES Users(user_id)

);

CREATE TABLE Skills (

skill_id INT AUTO_INCREMENT PRIMARY KEY,

user_id INT,

skill_name VARCHAR(100) NOT NULL,

proficiency ENUM('beginner','intermediate','advanced') DEFAULT 'beginner',

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

FOREIGN KEY (user_id) REFERENCES Users(user_id)

);

CREATE TABLE Messages (

message_id INT AUTO_INCREMENT PRIMARY KEY,

sender_id INT,

receiver_id INT,

message TEXT NOT NULL,

sent_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

FOREIGN KEY (sender_id) REFERENCES Users(user_id),

FOREIGN KEY (receiver_id) REFERENCES Users(user_id)

);

✅ Verify with SHOW TABLES; and DESCRIBE Users;

☕ Phase 2 — Spring Boot Backend (Days 2–6)

- Create Spring Boot project (Spring Initializr)

  - Dependencies: Spring Web, Spring Data JPA, Spring Security, Validation, MySQL Driver.

  - Group: com.yourname.gcssp, Artifact: gcssp.

- Configure DB connection (src/main/resources/application.properties)

spring.datasource.url=jdbc:mysql://localhost:3306/gcssp

spring.datasource.username=YOUR_DB_USER

spring.datasource.password=YOUR_DB_PASSWORD

spring.jpa.hibernate.ddl-auto=validate   # or update (during dev)

spring.jpa.show-sql=true

spring.jpa.properties.hibernate.format_sql=true

- Create Entities (JPA)

  - User, Course, Discussion, Skill, Message with relationships.

  - Create Repository interfaces: UserRepository, CourseRepository, etc. (extends JpaRepository<,>).

- Password hashing & Auth

  - Use BCrypt to hash passwords on registration.

  - Option A (simpler MVP): Login returns a signed JWT; store in localStorage on frontend.

  - Add SecurityConfig to allow /api/auth/** without auth, protect others.

- Build REST APIs

  - AuthController: /api/auth/register, /api/auth/login

  - CourseController: POST /api/courses, GET /api/courses, GET /api/courses?country=IN&university=...

  - DiscussionController: POST /api/courses/{id}/comments, GET /api/courses/{id}/comments

  - SkillController (extension): POST /api/skills, GET /api/skills?name=python

  - MessageController (extension): POST /api/messages, GET /api/messages/with/{userId}

- Test APIs in Postman

- Register → Login → copy token → call protected endpoints with Authorization: Bearer <token>.

🎨 Phase 3 — Frontend (Days 7–12)

- Scaffold simple pages (HTML/CSS/JS)

- login.html, register.html

- courses.html (list + filters + “add course” form)

- course.html (course details + comments)

- skills.html (list + add skill)

- Use Bootstrap or Tailwind for quick UI.

- Connect to backend via fetch

// example: login

fetch('/api/auth/login', {

method: 'POST',

headers: {'Content-Type':'application/json'},

body: JSON.stringify({email, password})

}).then(r=>r.json()).then(data=>{

localStorage.setItem('token', data.token);

});

// example: list courses

fetch('/api/courses', {

headers: { 'Authorization': 'Bearer ' + localStorage.getItem('token') }

}).then(r=>r.json()).then(renderCourses);

- Implement filters

- Country dropdown, text search.

- Query backend with ?country=IN&query=ai.

- Course Discussion UI

- Show comments under course.

- Form to post a comment (authorized).

➕ Phase 4 — Extensions (Days 13–24)

- Skill Sharing

- Page to post a skill (name, proficiency, availability text).

- Page to browse skills + search.

- Option to “Request to Learn” → start a discussion thread or message.

- 1:1 Chat (simple)

- MVP chat via REST (no WebSocket needed first):

  - POST /api/messages with receiverId and message.

  - GET /api/messages/with/{userId} to load conversation.

- Frontend “Inbox” page to show threads & send messages.

(If you want real-time later, add WebSockets in a v2.)

🧪 Phase 5 — Polish, Test, Docs (Days 25–45)

- Validation & errors

- Bean Validation (@NotBlank, etc.), proper HTTP codes, error messages.

- Authorization rules

- Only owner/admin can delete their course/comment.

- Admin endpoints for moderation.

- UI polish

- Consistent navbar, responsive layout, empty states, loaders.

- Testing

- Manual end-to-end tests (auth → post course → comment → skills → messages).

- Fix bugs.

☁️ Phase 6 — Deployment (Days 46–55)

- Build backend

- mvn clean package → get JAR.

- Deploy to Render/Railway/AWS (choose one).

- Use a cloud MySQL (e.g., Planetscale/RDS) or expose local for demo.

- Host frontend

- Static hosting: Netlify/Vercel (set API base URL to your backend URL).

- Environment configs

- Keep DB creds & JWT secret in environment variables (not in Git).

📚 Phase 7 — Submission Pack (Days 56–60)

- Finalize docs

- PPT (done), Report (Problem, Objectives, ERD, Use Case, Class, APIs, Screenshots).

- Demo script (what you’ll show live).

- Dry run

- Create 2 dummy users from different countries.

- Show course post → another user comments → post a skill → send message.

✅ Acceptance Checklist (What “Done” looks like)

- Register/Login works (hashing + JWT).

- Post & list courses with filters.

- Course discussion (add + view comments).

- Skill posting & browsing.

- Simple 1:1 messaging (REST).

- Clean, responsive UI.

- Deployed backend + hosted frontend.

- PPT + Report + Demo ready